**Senior Project Timeline**

(Jordan Desire)

**Steps for completing Project Location North**

1. Develop interactive GUI
   1. Develop frontend
2. Gather list of API’s to be used
3. Develop database for the site
4. Develop functional portions of the site
   1. Develop backend
5. Develop forum for community interaction
   1. Develop Frontend
6. Include database schema for forum
   1. Develop backend along with schema
7. Test for bugs
8. Deploy

**PROJECT LOCATION NORTH**

|  |  |  |
| --- | --- | --- |
| **TASK** | **DETAILS** | **DEADLINE** |
| Develop interactive GUI | Complete all HTML and CSS with a potential final design including all pages that will need to go live. (8) | Nov. 14 2016 |
| Gather list of API’s to be used | Sign up for use of 3 shopping sites API (minimum) and gather information on what’s required. | Nov. 21 2016 |
| Develop database for the site | Complete a detailed schema and all required scripts for the initial use from a user’s prospective. | Nov. 24 2016 |
| Develop functional portions of the site | Complete backend development with PHP and implement API’s, completing preproduction work. | Dec. 62016 |
| Develop forum for community interaction | Complete all designs and GUI functionality for the community base portion, creating general threads and sub threads. | Spring 2017 |
| Include database schema for forum | Complete a schema for the forum as well as integrate with existing database.  Complete any remaining PHP. | Spring 2017 |
| Test for bugs | Test and refine experience for user.  Test and refine search methods.  Test and refine backend functionality. | Spring 2017 |
| Deploy |  | Spring 2017 |